## Slide 1
Custom Code POC Governance Framework — Draft for Discussion
Assuring safe experimentation with custom code in the Squiz digital web content platform · Draft v0.1 · June 2026
Lifecycle
Design
Develop
Test
Deliver
PoC
(measure)
Promote ↗
Retire ↘
Four Assurances
📋
Evidence-led
User research recommends what we build; CSAT confirms whether it stays.
⚖️
Risk-tiered
Cosmetic CSS moves fast; structural HTML gets full a11y audit.
🛡️
Safety-checked
WCAG 2.2 AA review, live register, sandbox re-test before every major upgrade.
⏱️
Time-bound
Every POC has an expiry that forces a promote-or-retire decision.
Risk Tiering
Tier
Triggers
Governance Required
T1 — Cosmetic CSS
CSS only: colour, spacing, decoration.
Approver: Mgr, Student Comms.
T2 — Layout / Additive HTML
CSS changes layout/reading order; HTML adds content without altering semantics.
Approver: Mgr + DXM Lead.
T3 — Structural HTML
HTML changes headings, landmarks, lists, tables, figures.
Approver:
A11y lead + DXM Lead + Mgr, Student Comms.
Red-lines — Custom Code Must Never
Include any JavaScript or depend on scripted behaviour
Embed external third-party content (iframes, widgets, scripts)
Capture, store or transmit personal data
Alter global navigation, site-wide templates or master pages
Break the screen-reader experience (headings, landmarks, reading order, alt text)
Bypass the register or the approval workflow
Next Steps / Considerations / Decisions
Endorse time-boxed, risk-tiered custom-code POCs
Mandate accessibility, register and upgrade-test gates
Set a portfolio cap of [N] concurrent live POCs
Commit to promote-or-retire discipline, incl. DXM roadmap intake
In scope: Bespoke HTML + CSS (no JS) for trialling new design elements.
Out of scope: JavaScript, third-party embeds, personal data capture, global template changes.
Measurement: CSAT uplift vs baseline + behavioural metrics + guardrails (perf, a11y).
Live register in Confluence
Jira workflow for auditable approvals
Tech-debt dashboard with RAG status
RACI: DXM consulted from Design stage